## Slide 1: Lost Light (Beta)
Game Programming Capstone Project
By Connor Hughes

## Slide 2: Project Overview
Summary/Goal: To design an improved and fully functional Beta of my game jam game “Lost Light”. The goal is to create the Beta using either Unity or Unreal. Features I want to make sure I have are fully functional lighting, core mechanics, some story, some 3D assets, and at least 1 completed level. My personal goal is to write code for as much functionality as possible to improve on my coding skills.
Milestone 1: Thursday, February 18th
Milestone 2: Thursday, March 17th
Milestone 3: Thursday, April 21st

## Slide 3: Milestone 1
Choose Engine
Determine Platform/Target Audience
Create Features list, game doc, and prioritize tasks
Basic mock up (No art, limited functionality)
Some story written

## Slide 4: Milestone 2
Have fully functional lighting
All basic functionality completed including movement and combat
Some initial AI or challenge from enemies
Have begun working on some game assets (Art)

## Slide 5: Milestone 3
Competed AI/ challenge.
As much art completed as possible
All game features polished, in stages of Beta testing.
One level fully completed
Incorporate some story into first level.

## Slide 6: Personal Goals
Improve my coding skills by writing as much code for my game mechanics as possible on my own.
Form a better understanding of programming languages.
Create a portfolio piece that is a clear representation of my best work.
Meet all milestones on time. Don’t overscope!
Improve my time management skills.
Create a portfolio website to display my work.

## Slide 7: The End